## Slide 1: Agile to Chada Tech
By Maggie Byers

## Slide 2: Meet the Scrum-Agile Team
Scrum Master
  Organizes the team structure
  Provides & standardizes tools
  Facilitates Scrum meetings
Product Owner
  Gathers project requirements in form of User Stories
  Provides updates to stakeholders
  Leads efforts to prioritize work

## Slide 3: Meet the Scrum-Agile Team
Development & Testing
  Break out tasks for each user story
  Write code to satisfy user stories
  Test functionality of delivered systems

## Slide 4: Agile Project Phases*
  Planning – Gathering information regarding the project such as gathering what will be worked on next
  Requirement Analysis – Backlog grooming of user stories to help prioritize functionality
  Design – Create tasks to complete work that will satisfy user stories
  Coding – Using program language to create system functionality
  Unit Testing – Ensuring the code developed has been properly tested
  Acceptance Testing – Testing functionality to be used by end-users
  *(TutorialsPoint, 2023)

## Slide 5: Waterfall Vs Agile
  Project Challenges - Shifting from top destinations to top wellness and detox
    Team was able to re-evaluate work for the week’s sprint
    Work had not been planned to a specific detail yet
      Management could change strategic direction with impacting team by days, not weeks
      This would have created a setback too great in our waterfall methods and deadlines would be missed
    *(Cobb, 2015)

## Slide 6: Waterfall Vs Agile - Factors
  Agile Pros
    Being able to bring cross functional teams together with small iterative groups of work to be completed
    Ability to be flexible with timelines by producing value in timeboxed iterations instead
  Waterfall Pros
    Projects with complex dependencies will need to track and document the critical path to evaluate potential constraints
    Documentation evaluates cost and tracks budget and approvals based on the project entirety versus iterations

## Slide 7: References
  Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
  TutorialsPoint. (2023). SDLC – Agile Model. SDLC - Agile Model (tutorialspoint.com)